# SME Financial OS

Claude Code Project Specification

# Executive Summary

All-in-one financial platform for SMEs (2-50 employees) in Czech Republic and Poland, combining invoicing, bank integration, expense management, and cash flow insights.

## Key Market Opportunity

| Factor | Poland | Czech Republic |
| --- | --- | --- |
| Number of SMEs | 2.5 million | 1.1 million |
| Accounting Software Market | €250-300M | €300M (CZ+SK) |
| E-Invoicing Mandate | April 2026 (KSeF) | 2028-2030 (ViDA) |
| Urgency | 🔥 HIGH - NOW | Medium |

# Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14, TypeScript, Tailwind CSS, shadcn/ui |
| Backend | tRPC v11, PostgreSQL, Prisma 5 |
| Auth | Better Auth or Lucia |
| OCR | Claude Vision API (Anthropic) |
| Banking | Fio API, PolishAPI, Tink/Salt Edge |
| Hosting | Vercel (web), Railway (workers) |
| Storage | Cloudflare R2 |

# Development Phases

| Phase | Duration | Deliverables |
| --- | --- | --- |
| 1. Foundation | Week 1-2 | Monorepo, DB schema, Auth, Layout |
| 2. Invoicing Core | Week 3-4 | Contacts, Invoice CRUD, PDF, Email |
| 3. Banking | Week 5-6 | Fio integration, Transactions, Matching |
| 4. Expenses & OCR | Week 7-8 | Expense management, Claude Vision OCR |
| 5. Dashboard & Reports | Week 9-10 | Widgets, Charts, Reports |
| 6. KSeF Poland | Week 11-12 | FA(3) XML, KSeF API, Submission |
| 7. Polish Localization | Week 13-14 | Translations, PolishAPI, PLN |

# Core Features

## 1. Invoicing

Create, send, and track invoices. PDF generation with Czech/Polish templates. Email delivery with tracking. Variable symbol for CZ payment matching. KSeF integration for Poland (mandatory from April 2026).

## 2. Banking Integration

Connect bank accounts (Fio Banka for CZ, PolishAPI for PL). Auto-import transactions. Auto-match payments with invoices using variable symbol. Categorize transactions.

## 3. Expense Management

Upload receipts and invoices. Claude Vision OCR extracts vendor, amount, date, VAT. Categorize expenses. Track business spending.

## 4. Cash Flow Dashboard

Real-time overview of finances. Revenue vs expenses charts. Overdue invoice alerts. Cash flow forecasting. Key metrics: unpaid invoices, monthly revenue, expenses.

# Project Files for Claude Code

| File | Purpose |
| --- | --- |
| CLAUDE.md | Main specification - tech stack, database schema, API routes, component structure |
| TASKS.md | Ralph Loop task list - checkboxes for tracking progress through all phases |
| bootstrap.sh | Setup script - creates directory structure, package.json, configs |

## Quick Start Commands

cd /home/claude/sme-financial-os

bash bootstrap.sh

# Then follow TASKS.md

# Success Metrics

| Milestone | Target |
| --- | --- |
| MVP Complete | 8 weeks |
| First Beta Users | Week 10 (10 users) |
| KSeF Integration | Week 12 |
| Paying Customers | 6 months (100 users) |

Generated: 2026-02-02